## Slide 1: Maintenance Challenges
Mike Hughes <mike@linx.net>

## Slide 2: The Challenge
Significant amounts of maintenance on both LANs
  Complete upgrade of Extreme LAN hardware
  Major upgrade of Foundry LAN (RX16s)
  Reconfiguration of backbone rings in both LANs
    Deploying MRP2 on Foundry, EAPSv2 on Extreme
  “Chains” of dependencies
Would be a total of between 14-16 slots

## Slide 3: It would take ages!
Maintenance is usually one, occasionally two slots per week, minimum 7 days notice
  Plus, only one LAN at once to minimise risk
Would take between 3 and 4 months
Not accounting for failures/backouts
  Would cause delays of an additional week per backout
Oh, and we needed to get it done sooner!
  High demand for 10G ports!

## Slide 4: Intense Approach
Block out whole weeks for maintenance
  Allowing between 1 and 4 slots each week
Alternate between Foundry and Extreme
  Allowing changes to settle in
Ability to rapidly reschedule (<24 hours) for maintenance which overran or had to be backed out
Hire in external hands to assist
  Reduce direct stress on LINX staff
  Ensure “backup” crew available next day

## Slide 5: Breaking the News
First get your colleagues on side
Then, break it to your members!
Surprisingly well received
  Especially given the “otherwise we’ll still be finishing this in September” situation
  It seemed it would only cause significant problems for one member (using DNS-based load distribution)
    We even managed to mitigate some of that

## Slide 6: Scheduling
6 new switches
  All complete box swaps
    One hard cutover, 5 staggered migrations
2 different software upgrades
  Involving 6 different switches
New inter-site fibre delivery
Backbone reconfiguration
Little opportunity to build “greenfield”

## Slide 7: Weekly Breakdown

## Slide 8: Weekly Breakdown
We broke the “news” to the members here

## Slide 9: Weekly Breakdown
This window had to be backed out

## Slide 10: Weekly Breakdown
This window had to be backed out

## Slide 11: Weekly Breakdown
We retried using different code next day

## Slide 12: Weekly Breakdown
…and the rest two days later

## Slide 13: Afterthoughts
The blocking out of whole weeks for maintenance worked
  Especially when we could quickly reschedule that maintenance work which got backed out
  Otherwise, we’d have had at least 7 days “slip”
The intensive approach worked
  We haven’t had to raise a scheduled maintenance ticket until this week!
  Prevented network operating for extended periods in “transitional state”

## Slide 14: What we started with

## Slide 15: What we ended up with - Foundry

## Slide 16: What we ended up with - Extreme

## Slide 17: Any questions?